## Slide 1: SDLC: Software Development Life Cycle
By:
Lawrence Arundel

## Slide 2: Scrum Master
Assists with many aspects of the agile development process (Cobb, 2015, p. 35)
Management of the Product Backlog (Cobb, 2015, p. 35)
Helping the team understand key concepts within the Product Backlog (Cobb, 2015, p. 41)
Organize Scrum events, including Sprint Planning, Daily Stand-ups, Sprint Reviews, and Sprint Retrospectives (Cobb, 2015, p. 35)

## Slide 3: Product Owner
The sole responsibility for revising and directing the Product Backlog (Cobb, 2015, p. 35)
Optimization of the value of work for the development team to ensure the product backlog is visible and clear (Cobb, 2015, p. 35)
User stories are created through collaboration with the team and client (Cobb, 2015, p. 35)
List the differences in priority based on the work requested in the Product Backlog (Cobb, 2015, p. 35)

## Slide 4: Developer
This involves input from the tester and product owner and is applied through coding implementation to meet the client’s needs. (Cobb, 2015, p. 38)
It constructs a robust and efficient solution to the client’s problem (Cobb, 2015, p. 38)
The SDLC implements and constructs various tests and applies communicative properties through the SDLC (Cobb, 2015, p. 38)
It fulfills product owner requests and incorporates tester feedback to address user stories in the product backlog (Cobb, 2015, p. 38)

## Slide 5: Tester
User story revisions and extensive communication with the product owner and developer (Cobb, 2015, p. 38)
This ensured common practices were met for testing procedures and satisfied client requests (Cobb, 2015, p. 38)
Kept a record of implementations that needed to be addressed and incorporated feedback through various means (Cobb, 2015, p. 38)

## Slide 6: Daily Scrum
Short meetings which debrief which tasks have been completed and which tasks are expected to be completed by the next scrum (Agile Learning Labs, 2020, p. 1)
Identify any obstacles that are slowing the team or individual down (Agile Learning Labs, 2020, p. 1)
Construct a more accountable and goal-oriented team and meet common goals for the client (Agile Learning Labs, 2020, p. 1)

## Slide 7: Story-Time Product Backlog Refinement
Time spent improving the functionality of the product backlog (Agile Learning Labs, 2020, p. 1)
Discussion of future user stories to be implemented within the coming weeks (Agile Learning Labs, 2020, p. 1)
This is important to keep a continuous workflow and creates motivation to succeed (Agile Learning Labs, 2020, p. 1)
It helps to create a more efficient work environment and development cycle (Agile Learning Labs, 2020, p. 1)

## Slide 8: Sprint Review
It consists of stakeholders and other public individuals within the developmental process to showcase how the product has incrementally been assessed (Agile Learning Labs, 2020, p. 1)
It builds a stronger relationship between the team and the client and the entire ecosystem (Agile Learning Labs, 2020, p. 1)
It helps to reorientate the team's drive (Agile Learning Labs, 2020, p. 1)
It also helps to keep the client’s mind at ease for product developmental goals (Agile Learning Labs, 2020, p. 1)

## Slide 9: Sprint Retrospective
This is a very important step even if the project becomes discontinued (Agile Learning Labs, 2020, p. 1)
This helps the team to understand why the project was discontinued and how to improve on the next (Agile Learning Labs, 2020, p. 1)
It helps to keep team morale high for the next projects or tasks. (Agile Learning Labs, 2020, p. 1)
Reflects on how to improve product iterations and discusses which tasks were difficult or easy, as well as how to create a more efficient process in the future (Agile Learning Labs, 2020, p. 1)

## Slide 10: Differences with Waterfall Approach
In the SNHU Travel project, implementing the waterfall approach would have caused many differences, including the structure of the team and iterative approaches to the product (Cobb, 2015, p. 28)
The responsibility of the product would have been a separate issue, with an entirely different team discussing this aspect.
Another approach would be to share development between the developer and tester. Using the waterfall approach would have made it more difficult to communicate revisions and ultimately would have increased the time between user stories (Cobb, 2015, p. 28)

## Slide 11: When to choose Agile vs Waterfall
The factors below showcase what qualities I would consider when comparing these two approaches. I would consider these depending on the type of project, talent acquired, and philosophies involved during the development process (Cobb, 2015, p. 28)
I would consider the following factors when comparing:
  Time
  Cost
  Communication efficacy
  Efficiency with product revisions
  Leadership styles

## Slide 12: References
Agile learning labs, A. learning labs. (2020, January 1). Scrum: A Breathtakingly Brief And Agile Introduction. Agile Learning Labs. Retrieved July 15, 2022, from https://agilelearninglabs.com/resources/scrum-introduction/
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.